## Slide 1: caTissue Development Project
MAGE-TAB UAT
March 16, 2011

## Slide 2: Workflow
caTissue
caArray
SDRF
IDF
Zip File

## Slide 3: IDF Mapping

## Slide 4: SDRF Mapping: Top Level Specimen

## Slide 5: SDRF Mapping: Derived Biomaterial

## Slide 6: SDRF Mapping: Derived Molecular Specimen

## Slide 7: SDRF Mapping: Hybridization

## Slide 8: SDRF Mapping: MGED Material Type

## Slide 9: QA Process
Unit Testing
  Developer will validate all code with automated tests
caTissue UAT
  Developer will validate caArray import at SemanticBits
  WashU SME will validate caArray import at WashU
caArray Team UAT
  caArray Team will validate caArray import

## Slide 10: Timeline
March 31
Code Complete
Automated Tests Complete
April 14
SemanticBits UAT Complete
WashU UAT Complete
April 7
Handoff to caArray Team